Sprint planning meeting - Sprint 1

| 20127032 | Bùi Gia | Huy |
| --- | --- | --- |
| 20127098 | Đỗ Thụy Phương | Vy |
| 20127453 | Cái Minh | Chánh |
| 20127586 | Nguyễn Đình | Pháp |
| 20127606 | Nguyễn Vinh | Quang |

=========== 31/10/2022 ===============

1. Project overview

* Project introduction:
* Discuss and get positions in the project with each member:
* Team lead & Project manager: Vy
* Front-end & Tester: Huy, Quang, Chánh, Pháp (Front-end includes UI/UX design).
* Back-end: Vy
* Discuss about requirements for functions on difficulty compared to team ability => Remove a feature about delivery
* Discuss technology and programming language implemented in the project:
* FE: ReactJs
* BE: Golang
* Assignment for everyone: Research about Git, GitHub, and mentioned technologies.
* Assignment for Vy: set up Slack, and do PA01.

1. Sharing

* Git:
* Github flow: checkout branch -> coding (commit) -> create pull request -> review code -> approve -> merged.
* Some situations using git.
* Basic operations when using git.
* FE:
* How to mock data in FE when API BE is not ready.